MOVIE TICKET BOOKING SYSTEM
Project Working Plan & Documentation Guide

Backend-first learning project | .NET 10 | ASP.NET Core Web API | EF Core 10 | SQL Server

# Purpose

This plan turns the supplied Developer Implementation Guide into a practical phase-by-phase workflow. Build, test, document and commit each milestone before moving to the next.

# Documentation to maintain

1. docs/PROJECT-LEARNING.md — implementation diary: phases, files, code logic, commands, API tests, outcomes and Git commits.

2. docs/PROJECT-REVISION.md — future revision handbook: concepts, code examples, database relationships, API examples, interview questions and error fixes.

# Working cycle for every feature

Understand the requirement and why it is needed.

Create only the files required for the current phase.

Implement in small steps and explain the code.

Run dotnet build and fix errors.

Run the API and test success and invalid cases in Scalar/Swagger or Postman.

Update both documentation files.

Review git status, commit the working milestone with a conventional commit, and push.

Proceed only after the current phase passes its verification.

# Implementation roadmap

## Phase 1 — Solution setup and database planning

Create the .NET 10 Web API, verify it runs, configure EF Core SQL Server packages and connection string, create folders and review the eight-table design.

Deliverable: Deliverable: runnable empty API and agreed schema/folder plan.

Suggested conventional commit: chore: initialize movie ticket booking api

## Phase 2 — Entities and EF Core configuration

Create Movie, Theatre, Screen, Seat, Show, ShowSeat, Booking and BookingSeat. Add DbSets, navigation properties, Fluent API mappings, keys, foreign keys, indexes, precision and delete behavior.

Deliverable: Deliverable: all entity mappings compile and relationships are reviewed.

Suggested conventional commit: feat: add movie booking entities and relationships

## Phase 3 — Migrations and database creation

Create InitialCreate, inspect migration and model snapshot, apply it to SQL Server and verify all eight tables, constraints and indexes.

Deliverable: Deliverable: MovieTicketBookingDB created and verified.

Suggested conventional commit: feat: create initial movie booking database migration

## Phase 4 — Movie APIs

Create DTOs, movie repository/service interfaces and implementations, DI registrations and MoviesController. Implement create, list, get, update, delete and title search.

Deliverable: Deliverable: movie CRUD/search endpoints tested.

Suggested conventional commit: feat: implement movie management api

## Phase 5 — Theatre, Screen and Seat APIs

Implement theatre, screen and seat management, bulk seat creation, filters, duplicate validation and dependency-aware delete rules.

Deliverable: Deliverable: Theatre → Screen → Seat setup tested.

Suggested conventional commit: feat: implement theatre screen and seat management

## Phase 6 — Show APIs

Implement scheduling, filters, date/time and overlap validation. When a show is created, create one Available ShowSeat for every physical seat on its screen.

Deliverable: Deliverable: show creation generates per-show seat availability.

Suggested conventional commit: feat: implement show scheduling and seat availability

## Phase 7 — Booking and cancellation

Validate show and seat IDs, check availability, calculate price on the server, create Booking/BookingSeats, update ShowSeats and use a transaction. Cancellation marks history Cancelled and releases seats in a transaction.

Deliverable: Deliverable: end-to-end booking/cancellation tested. Basic transaction is not advanced concurrency protection.

Suggested conventional commit: feat: implement booking and cancellation workflows

## Phase 8 — Validation and exception handling

Complete validation, add custom exceptions where useful, IExceptionHandler, ProblemDetails and structured logging. Do not expose stack traces.

Deliverable: Deliverable: consistent client-facing error responses.

Suggested conventional commit: feat: add validation and centralized exception handling

## Phase 9 — Integration and final testing

Run the complete movie → theatre → screen → seats → show → seat layout → booking → booking details → cancellation → seat layout sequence. Test invalid data and conflicts.

Deliverable: Deliverable: tested Version 1 backend and completed documentation.

Suggested conventional commit: test: verify movie booking api end to end

# Important design reminders

Keep controllers thin. Put business rules in services and data access in repositories.

DTOs are API contracts; entities represent persisted domain data.

Seat is a physical seat; ShowSeat is its status for one show; BookingSeat records it in a booking.

The server calculates the booking total. Never trust a client-supplied total.

Preserve cancelled booking history; do not delete booking records.

Use restrictive delete behavior where dependent show/booking history must be retained.

Version 1 excludes authentication, real payments, temporary seat holds and advanced concurrency protection.

Do not deploy the unauthenticated Version 1 API as a public production service.

# Documentation update template

Date and phase:

What was implemented:

Files/folders added or changed:

Important code logic and why:

Commands executed:

Build result:

API tests (request, response, status):

Error encountered and fix:

Git commit hash and message:

Concepts to revise:

Next step:

# Version roadmap

| Version | Scope |
| --- | --- |
| V1 | Core backend and basic transaction-based booking |
| V2 | Concurrency protection, temporary seat holds and expiry |
| V3 | Identity, JWT, customer/admin authorization |
| V4 | Payment workflow and gateway integration |
| V5 | Angular frontend |
| V6 | Deployment, CI/CD, monitoring and production hardening |

# Progress tracker

| Phase | Status | Completion date | Commit |
| --- | --- | --- | --- |
| Phase 1 — Solution setup and database planning | Not started | — | — |
| Phase 2 — Entities and EF Core configuration | Not started | — | — |
| Phase 3 — Migrations and database creation | Not started | — | — |
| Phase 4 — Movie APIs | Not started | — | — |
| Phase 5 — Theatre, Screen and Seat APIs | Not started | — | — |
| Phase 6 — Show APIs | Not started | — | — |
| Phase 7 — Booking and cancellation | Not started | — | — |
| Phase 8 — Validation and exception handling | Not started | — | — |
| Phase 9 — Integration and final testing | Not started | — | — |